ROIS-AI Project — DORA Developer Performance Analysis Report

Generated: 2026-06-21 (V6)  |  Period: Jan 2026 – Jun 21, 2026  |  2,006 commits  |  200 Playwright spec files  |  4 developers

1. Team Members & Git Identity Map

Five Git identities map to four real developers. Yuan Zhu committed under different git configs across devices — all aliases are merged into one person.

| Real Name | Git Aliases | Email(s) | Active Period |
| --- | --- | --- | --- |
| Kimi (Ryan) | eleihu6-rgb · Ryan | eleihu6-rgb@users.noreply.github.com / eleihu6@gmail.com | 2026-05-29 – 06-21 |
| Yuan Zhu (朱园) | yuan.zhu-ai · yuan.zhu · yuanz-ai · yuanz-cc · Yuan Zhu | yuan.zhu@pi-solution.com / eleihu6@gmail.com (on Kimi's machine) | 2026-03-23 – 06-21 |
| Honglei Yu (洪磊) | honglei.Yu | 1711625601@qq.com | 2026-04-14 – 06-21 |
| Qiang Gong (龚强) | qiang.gong · Qiang Gong | qiang.gong@pi-solution.com | 2026-06-17 – 06-21 (4 days) |

2. Commit Activity Summary (YTD, all aliases merged)

Yuan Zhu = yuan.zhu-ai + yuan.zhu + yuanz-ai + yuanz-cc + "Yuan Zhu" merged. Current version: Ver:B151/F291/R35.

| Developer | Total | feat | fix | test | refactor | style/perf | docs | chore | Active Days |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi | 557 | 218 | 81 | 52 | 24 | 19 | 80 | 41 | 21 |
| Yuan Zhu | 1,257 | 566 | 309 | 31 | 43 | 33 | 180 | 45 | 75 |
| Honglei | 188 | 11 | 132 | 2 | 0 | 0 | 25 | 3 | 44 |
| Qiang Gong | 4 | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 2 |
| Total | 2,006 | 795 | 523 | 85 | 69 | 52 | 285 | 89 | — |

feat = new feature   fix = bug fix   test = automated test   refactor = internal restructuring   docs = documentation   chore = toolchain/deps

⚠ Honglei mislabels features as "fix:", causing inflated CFR. Real feature count is higher.

△ vs. V5 (17:12 today): Kimi +8, Yuan Zhu +20 → total +28. W25 data now fully measured.

3. DORA Four Key Metrics

DORA (backed by Google) measures software delivery performance via four indicators. This project has no CI/CD pipeline; git commit history is used as a proxy.

3.1 Deployment Frequency

Proxy: weekly commit count. W25 = Jun 15–21 (now fully measured).

| Developer | Total | W21(5/18) | W22(5/25) | W23(6/1) | W24(6/8) | W25(6/15) | Avg/wk | DORA Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi | 557 | 0 | 10 | 238 ▲ | 103 | 206 | 111 | High ✅ |
| Yuan Zhu | 1,257 | 44 | 94 | 120 | 201 | 116 | 115 | High ✅ |
| Honglei | 188 | 17 | 35 | 18 | 18 | 11 | 20 | Medium |
| Qiang Gong | 4 | 0 | 0 | 0 | 0 | 4 | 1 | New — N/A |

DORA Levels: Elite = multiple/day; High = daily–weekly; Medium = weekly–monthly; Low = monthly+

▲ W23 = Kimi's peak week. Avg/wk = W21–W25 average (5 weeks).

3.2 Lead Time for Changes

| Developer | Total | Est. Lead Time | DORA Level | Evidence |
| --- | --- | --- | --- | --- |
| Kimi | 557 | 1–3 days | High ✅ | crew-memo feat→fix→test same day; PA-removal 3 days |
| Yuan Zhu | 1,257 | < 1 day | Elite ✅ | feat+fix same day; solver pipeline multi-module same day |
| Honglei | 188 | 5–14 days | Medium | PBS portal features span ~1–2 weeks |
| Qiang Gong | 4 | N/A | N/A | Only 2 active days |

3.3 Change Failure Rate (CFR)

Proxy: fix: ÷ total commits. Elite <5%; High 5–15%; Medium 15–30%; Low >45%.

| Developer | Total | fix count | feat count | CFR | Level |
| --- | --- | --- | --- | --- | --- |
| Kimi | 557 | 81 | 218 | 14.5% | High ✅ |
| Yuan Zhu | 1,257 | 309 | 566 | 24.6% | Medium ⚠️ |
| Honglei | 188 | 132 | 11 | 70.2% / ~25%* | Medium* |
| Qiang Gong | 4 | 1 | 0 | 25.0% | N/A |

* Honglei mislabels features as "fix:"; raw 70.2%, estimated real CFR ~25%.

3.4 Mean Time to Recovery (MTTR)

Cannot be calculated from git history. Recommendation: tag incidents in Plane + prefix commits with "hotfix:".

4. DORA Scorecard

| Developer | Total | Deploy Freq | Lead Time | CFR | MTTR | Test Discipline | Overall Rating |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi | 557 | High ✅ | High ✅ | High ✅ | N/A | 9.3% ✅ | High Performer ✅ |
| Yuan Zhu | 1,257 | High ✅ | Elite ✅ | Medium ⚠️ | N/A | 2.5% ⚠️ | High Performer — needs more tests |
| Honglei | 188 | Medium | Medium | Medium* | N/A | 1.1% ⛔ | Medium — standardize commit types |
| Qiang Gong | 4 | N/A | N/A | N/A | N/A | N/A | New member — re-evaluate 2026-07-21 |

Test Discipline = test: commits ÷ total commits

5. Module Ownership Analysis

Measured by file-touch count (number of file-change events per developer per module across all commits).

| Module | Kimi | Yuan Zhu | Honglei | Qiang | Total | Bus Factor Risk |
| --- | --- | --- | --- | --- | --- | --- |
| gantt (Gantt scheduler) | 1,395 | 1,731 | 14 | 0 | 3,140 | Low — two owners ✅ |
| engine-server (optimizer) | 30 | 266 | 1 | 0 | 297 | Medium — Yuan Zhu leads ⚠️ |
| live-server (live schedule) | 218 | 701 | 47 | 0 | 966 | High — Yuan Zhu primary ⛔ |
| pbs-server | 17 | 23 | 858 | 0 | 898 | High — Honglei primary ⛔ |
| pbs-portal | 80 | 7 | 1,457 | 0 | 1,544 | High — Honglei only ⛔ |
| rule-engine (Rust) | 133 | 430 | 2 | 0 | 565 | Medium — needs broadening |
| ro-engine | 286 | 123 | 0 | 0 | 409 | Medium — Kimi leads |
| e2e (tests) | 530 | 103 | 9 | 0 | 642 | Low — Kimi leads ✅ |
| docs / architecture | 180 | 146 | 622 | 0 | 948 | Low — all contributors ✅ |

Bus Factor Risk: Low = 2+ owners; Medium = one lead with some coverage; High = single owner.

6. Playwright Test File Creation

200 spec files created since Jan 2026 (unchanged). Breakdown by developer and area:

| Developer | gantt core | gantt legality | gantt help | gantt perf | pbs-portal | e2e util | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi | 90 | 38 | 6 | 7 | 0 | 13 | 154 (77%) |
| Yuan Zhu | 36 | 0 | 1 | 0 | 0 | 3 | 40 (20%) |
| Honglei | 0 | 0 | 1 | 0 | 5 | 0 | 6 (3%) |
| Qiang Gong | 0 | 0 | 0 | 0 | 0 | 0 | 0 (0%) |
| Total | 126 | 38 | 8 | 7 | 5 | 16 | 200 (100%) |

gantt legality = one spec per Rust rule (8002, 8056, 8030, 8004, 7501, 7503, 7504, 7505, 7506, 7272, etc.)

7. Standards & Documentation Contributions

| Developer | Design Specs | Impl Plans | Architecture | Test Cases | Module Docs | Handoff | Auto Gates | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi | 48 | 29 | 5 | 5 | 2 | 4 | 1 | 94 |
| Yuan Zhu | 35 | 53 | 0 | 0 | 3 | 0 | 12 | 103 |
| Honglei | 228 | 7 | 4 | 67 | 61 | 8 | 0 | 375 |
| Qiang Gong | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | 311 | 89 | 9 | 72 | 66 | 12 | 13 | 572 |

Kimi: sole creator of automated enforcement gates (check-ui-standard.mjs, CLAUDE.md §UI-Standard-Gate, rule migration playbook).

Yuan Zhu: leads implementation plans (53 docs). Honglei: top spec writer (228 design specs + 67 test cases).

8. Fix Quality: Point Fix vs. Systematic Fix

When a bug is found, does the developer fix only this instance or search the whole codebase and fix all occurrences?

| Developer | Fix Total | Point Fix | Systematic | Sys. Rate | Level | Examples |
| --- | --- | --- | --- | --- | --- | --- |
| Kimi | 81 | 73 | 8 | 10.0% | Medium ⚠️ | fix(gantt): batch violations; fix(metadata): enforce schema auth everywhere |
| Yuan Zhu | 307 | 293 | 14 | 4.6% | Low ⛔ | fix(manday): crew_id FK across all tables; fix(scenario): extend SBY inject to all subtypes |
| Honglei | 132 | 128 | 4 | 3.0% | Low ⛔ | fix: timezone unify; fix: calendar base-time unify — mostly single-field scope |
| Qiang Gong | 1 | 1 | 0 | 0.0% | N/A | Too small (1 fix) |

Sys. Rate = systematic fixes ÷ total fix commits. Detection: keyword match (sweep/across/unify/all/cascade/enforce/parity/similar).

⚠ Yuan Zhu sys. rate dropped 7%→4.6% — W25 commits were predominantly new features, not systematic fixes.

9. Improvement Recommendations

| Owner | Action | Detail |
| --- | --- | --- |
| Honglei | Adopt Conventional Commits | Install commitlint. Mislabeling features as "fix:" inflates CFR to 70% and hides real output. |
| Honglei | Write Playwright tests for PBS portal core flows | 11 feat commits → only 6 spec files (all help). Pairing search, dashboard, admin pages: zero coverage. |
| Honglei | Build systematic-fix habit | Before closing a fix, grep the codebase for the same pattern; fix all in one commit. Target sys. rate ≥ 35% (currently 3%). |
| Honglei | Try Claude Code | 0% AI-assist rate is a significant gap vs. the team (82% avg). Adopting it may address commit-type mislabeling and velocity simultaneously. |
| Yuan Zhu | Increase test-to-feat ratio | 566 feat commits → 40 spec files ≈ 1 test per 14 features. Target: 1 spec per feature area. |
| Yuan Zhu | Unify git identity across devices | 5 git identities skew historical stats. Set: name="Yuan Zhu" email=yuan.zhu@pi-solution.com globally. |
| Yuan Zhu | Improve systematic-fix rate | 4.6% → target ≥ 35%. Pattern: search codebase before closing any bug fix commit. |
| All | Reduce bus factor in live-server & PBS portal | live-server ~73% Yuan Zhu; pbs-portal ~94% Honglei. Cross-training + 2nd-reviewer mandate on PRs. |
| All | Enable MTTR tracking | Tag incidents in Plane + prefix commits with "hotfix:" to compute MTTR next quarter. |
| Qiang Gong | Re-evaluate in 4 weeks | 4 commits / 2 days insufficient for rating. Next assessment: 2026-07-21. |

10. Methodology & Limitations

| Metric | Method | Limitation |
| --- | --- | --- |
| Deployment Frequency | Weekly commit count as proxy | No CI/CD pipeline logs. |
| Lead Time | Estimated from commit density | No PR merge timestamps. |
| CFR | fix: ÷ total commits | Honglei mislabels inflate CFR to 70%. |
| MTTR | Not calculable | Needs incident tracking (Plane + hotfix: prefix). |
| Systematic Fix | Keyword heuristic in commit message | Chinese-language messages may undercount. |
| Doc Count | git diff-filter=A on docs/ + scripts/ | New files only; edits excluded. |
| AI Assist | Co-Authored-By: Claude in commit body | Requires body text scan; attribution voluntary. |
| File Hotspot | git log --name-only touch count | Counts file-change events, not lines changed. |

Period: 2026-01-01 to 2026-06-21. All aliases normalized by git email + name disambiguation.

Yuan Zhu aliases: yuan.zhu-ai + yuan.zhu + yuanz-ai + yuanz-cc + "Yuan Zhu" = 1,257 commits total.

Prior: V5 (2026-06-21 17:12, 1,978 commits). This: V6 (2026-06-21, 2,006 commits, +28).

11.  Development Velocity Trend (W13–W25, 2026)  ← NEW

Full weekly commit history from project start through W25. Shows team growth phases, Kimi onboarding (W22), and peak delivery weeks.

| Week | Kimi | Yuan Zhu | Honglei | Qiang | Team Total | Note |
| --- | --- | --- | --- | --- | --- | --- |
| 2026-W13 (3/24) | 0 | 41 | 0 | 0 | 41 | Yuan Zhu solo start |
| 2026-W14 (3/31) | 0 | 114 | 0 | 0 | 114 | Peak Yuan Zhu early sprint |
| 2026-W15 (4/7) | 0 | 48 | 0 | 0 | 48 |  |
| 2026-W16 (4/14) | 0 | 110 | 3 | 0 | 113 | Honglei joins |
| 2026-W17 (4/21) | 0 | 91 | 50 | 0 | 141 | Honglei ramp-up |
| 2026-W18 (4/28) | 0 | 55 | 12 | 0 | 67 |  |
| 2026-W19 (5/5) | 0 | 171 | 16 | 0 | 187 | Yuan Zhu sprint surge |
| 2026-W20 (5/12) | 0 | 52 | 8 | 0 | 60 |  |
| 2026-W21 (5/18) | 0 | 44 | 17 | 0 | 61 |  |
| 2026-W22 (5/25) | 10 | 94 | 35 | 0 | 139 | Kimi joins — first commits |
| 2026-W23 (6/1) | 238 | 120 | 18 | 0 | 376 ▲ | Kimi peak; TEAM RECORD week |
| 2026-W24 (6/8) | 103 | 201 | 18 | 0 | 322 | Yuan Zhu peak; both in overdrive |
| 2026-W25 (6/15) | 206 | 116 | 11 | 4 | 337 | Qiang joins; strong W25 finish |

▲ W23 = team record week (376 commits). Kimi joined in W22 and immediately drove a step-change in team output.

Yuan Zhu: consistently high (41–201/wk since W13). Honglei: stable 11–50/wk. Both Kimi+Yuan Zhu sustained >100/wk for 3 consecutive weeks (W23–W25).

12.  AI-Assisted Development (Claude Code)  ← NEW

Commits containing "Co-Authored-By: Claude" in the commit body indicate work done with Claude Code assistance. First report to measure AI collaboration intensity by developer.

| Developer | Total Commits | AI-Assisted | Human-Only | AI Rate | Observation |
| --- | --- | --- | --- | --- | --- |
| Kimi | 557 | 500 | 57 | 89.8% | Near-total AI collaboration — Claude Code for almost every commit |
| Yuan Zhu | 1,257 | 1,143 | 114 | 90.9% | Highest AI rate; Claude across all modules from engine to gantt |
| Honglei | 188 | 0 | 188 | 0.0% | No AI-assisted commits — traditional manual workflow only |
| Qiang Gong | 4 | 3 | 1 | 75.0% | Adopting AI immediately (3 of 4 commits) |
| Team | 2,006 | 1,646 | 360 | 82.1% | 4 in 5 commits involve Claude Code |

1. Kimi & Yuan Zhu operate at frontier AI-first velocity — 90%+ AI rate is a team-wide productivity multiplier.

2. Honglei 0% AI rate is a significant productivity gap. Onboarding Claude Code may resolve commit-type mislabeling and test-discipline gaps simultaneously.

3. Qiang Gong adopted AI immediately (75%). His DORA metrics will be more meaningful in 4 weeks.

4. The 82% team-wide AI rate likely explains: Elite-class lead time (changes ship same day), high commit cadence for a 4-person team, and the ability to sustain 300–376 commits in a single week.

13.  Code Hotspot Analysis (Most-Touched Files)  ← NEW

Files touched most frequently across all commits — high churn indicates complexity centres, active feature areas, or cross-cutting refactoring targets.

| # | File | Touch Count | Interpretation |
| --- | --- | --- | --- |
| 1 | gantt/src/version.ts | 316 | Version bump on every frontend change — expected, not a risk |
| 2 | gantt/src/components/panes/roster-pane.tsx | 76 | Core roster UI — most-developed gantt pane |
| 3 | gantt/src/components/panes/pairing-pane.tsx | 66 | Pairing canvas — second most active UI component |
| 4 | gantt/src/utils/gantt-test-hook.ts | 57 | Test hook evolves with every new gantt assertion |
| 5 | docs/dev-context/LATEST.md | 57 | Running dev context — updated each session |
| 6 | live-server/src/index.ts | 49 | Backend entry — new routes added frequently |
| 7 | gantt/src/components/panes/flight-pane.tsx | 45 | Flight canvas UI |
| 8 | CLAUDE.md | 44 | Project standards evolve with team practices |
| 9 | gantt/src/components/layout/app-layout.tsx | 40 | Top-level layout — changed for each new panel |
| 10 | pbs-portal/src/features/pairing/pages/..test.tsx | 39 | PBS pairing spec — most-tested PBS component |
| 11 | packages/contracts/pbs-pairing-bids.js | 35 | Shared contract — both PBS server and portal depend on it |
| 12 | gantt/src/components/scenario-gantt/scenario-roster-pane.tsx | 35 | Scenario roster — mirrors live roster feature evolution |
| 13 | gantt/src/stores/gantt-view-store.ts | 34 | Global view state — central coordination point |
| 14 | pbs-server/src/app.ts | 34 | PBS server entry — new routes, auth, middleware |
| 15 | gantt/src/components/gantt/renderers/roster-renderer.ts | 33 | Canvas renderer — redrawn with every visual fix |

Touch count = number of commit events that modified the file (not lines changed). version.ts top-rank is structural noise, not risk.

High-churn roster/pairing panes are expected — they are the core scheduling UI. CLAUDE.md at #8 indicates active team standards governance.

⚠ pbs-server/app.ts and pbs-portal pairing files are Honglei-only hotspots — bus factor 1; knowledge transfer needed.