# Rust Rule Engine

Migration from C++ · Quality Testing · Solver-Connector Handover

Prepared 2026-06-21 · ROIS-AI crew rostering · rule-engine-rs

Purpose: summarise the C++→Rust rule-engine migration and its quality gates, and hand over the Rust→Python solver connector to the Python solver team for ongoing maintenance.

# 0. Executive summary

The legacy crew-rostering legality logic (C++ engine `crewrule-dev`) has been ported, rule by rule, into a fast, dependency-free Rust engine (`rule-engine-rs`). All 14 F8 rules (11 distinct functions, including two pure calculators) are migrated and validated against the C++ oracle. The same Rust engine now serves two consumers:

The planner UI (gantt) — Rust computes persisted `rule_violation` rows that surface as crew bells and the Alert Center.

The PBS optimiser (Python column-generation solver) — via an in-process PyO3 connector (`rois_rule_engine_rs`) that implements the solver's existing `Checker` interface.

This document covers (1) the migration approach, (2) the multi-layer testing that guarantees C++ parity, and (3) the Rust↔Python solver connector — its design, status, and what the Python solver team takes over.

Handover statement: the Python solver team owns the connector (`rule-engine-rs/py/`, `rules/rust_checker.py`) and its integration into the solve loop going forward. The pure Rust rule kernels (`rule-engine-rs/src/lib.rs`) remain the shared source of truth for both the UI and the solver; rule-math changes are coordinated, not forked.

Status legend: DONE = complete & test-backed · PENDING = deferred to the CoreServer (Linux) phase.

# 1. Migration approach: C++ → Rust

## 1.1 Principles

C++ is the proven oracle. Every migrated rule must reproduce the C++ gtest (or, where no gtest exists, the active C++ checker's behaviour) pass/fail exactly — before anything else.

Target language is Rust (`rule-engine-rs/`). The pure engine is std-only and dependency-free; it checks a whole roster in well under a millisecond (8002: 0.058 ms / 673 crew) vs the legacy TS worker (~13 min / 815 crew) and C++ (~seconds).

Not done until the alarm fires in the end-user viewport (the gantt) and the UI warning count equals the DB violation count — validated with Playwright.

Param authority = the legacy `rule.param_json` (a faithful CSV mirror including applicability Bases/Ranks/Fleets/Crew Teams), viewable in the gantt Legality tab (workset 103 “PBS Solver Ruleset”; workset 433 “F8 Full Ruleset” = all 14).

## 1.2 The six-phase per-rule process (each phase is a gate)

| Phase | Step | Gate / output |
| --- | --- | --- |
| 0 Scope | Identify function+instance (e.g. 8002‖006), pull params from param_json, locate C++ rule<NNNN>.cpp + gtest. | Limits/periods confirmed |
| 1 Study C++ | Read the gtest fixture + the legal/illegal cases and exact numbers; note the metric semantics. | Contract understood |
| 2 Rust unit test | Implement the kernel in lib.rs; replicate the gtest in tests/rule_<NNNN>_*.rs with the exact fixture. | cargo test --release GREEN |
| 3 Live run + perf | Node data adapter → TSV → target/release/check-<rule>; record eval time + violation count. | Plausible counts; sub-ms eval |
| 4 Persist | Write rule_violation rows (correct rule_group_code + pairing-attached). | Rows visible to gantt API |
| 5 Validate UI | Playwright: gantt renders the warning; Alert Center count == DB; assert invariants not headcounts. | Green e2e |
| 5b Snapshots | Proof screenshots under image/RUST/<function-id>/ (bells + Alert Center + group-by-rule). | PNGs verified |
| 6 Learn | Record gotchas in the playbook, then start the next rule. | Playbook updated |

Reference: docs/architecture/rule-migration-playbook.md (the canonical, continuously-hardened process). Rules are migrated one at a time; each pass hardens the playbook.

## 1.3 Architecture / data flow

crewrule-dev/RuleEngine/rule<NNNN>.cpp     (proven logic)
crewrule-dev/RuleTest/rule<NNNN>_gtest.cpp (oracle)
        |  port + replicate
        v
rule-engine-rs/  src/lib.rs (pure kernels)  +  tests/*_tests.rs (GATE)  +  src/bin/check_* (CLIs)
        |
        +--> UI path:  node adapter -> rule_violation (group, pairing-attached)
        |               -> GET /api/violations -> gantt bells + Alert Center
        |
        +--> SOLVER path: rule-engine-rs/py (PyO3 cdylib 'rois_rule_engine_rs')
                          -> rules/rust_checker.py (Checker) -> column-gen solve loop

## 1.4 Rules migrated (all 14 F8 rules)

| Fn‖Inst | Name | Class | Status |
| --- | --- | --- | --- |
| 8002‖006 | Max cumulative block (BH) + monthly credit band (CH) | Cumulative window | DONE |
| 8002‖009 | Max cumulative duty period (DP) | Cumulative window | DONE |
| 8056‖006 | Roster spacing (min gap between FLY duties) | Pairwise gap | DONE |
| 8030 | Pilot-age complement per flight | Aggregate / complement | DONE |
| 8004 | Base-composition qualification | Qualification | DONE |
| 7501 | SDFD (single-day flight duty) + 2014 local-night def | Local-night window | DONE |
| 7503 + 7500 | Consecutive WOCLs + acc-state definition | WOCL window | DONE |
| 7504 | Spacing rule – WOCL (min rest between WOCL duties) | Pairwise gap | DONE |
| 7505 | Min number of GDOs in a rostering period | Per-period count | DONE |
| 7506 | One check-in per local day | Per-day count | DONE |
| 7502‖002 | Calculation of credit hours | CALC (no violations) | DONE |
| 7272 | Calculate DP of the reserves | CALC (no violations) | DONE |

2014 (local-night definition) and 7500 (acc-state definition) are definitions consumed by the rest/WOCL rules, not standalone checkers. 7502 and 7272 are calculators that emit no rule_violation rows (validated by asserting zero rows + a credit/DP report).

## 1.5 Critical gotchas (learned during migration)

Active rule group must match what the gantt queries (historically `ccar121_gantt`; the current live solver set is `pbs_solver_ruleset`). Violations written under the wrong group are invisible.

Roster-/cumulative-level violations have `pairing_id NULL`, which the gantt drops — they must be attached to a triggering pairing or the bell never renders (cost the most time on 8002).

Display-window filter: the violation span AND the crew must be inside the loaded gantt view.

Demo data density: f8 June 2026 is sparse; pick a dense month (January) to exercise scale.

Match on the live `assignment` CODE, not the coarse `assignment_group='GRD'` (which lumps DO/leave/standby with real ground duty) — or a day-off is miscredited.

# 2. Testing: ensuring migration quality

Quality is enforced in four layers, each a hard gate. The guiding rule is §No-Illusion: a rule is not migrated until a test proves it — claims are not accepted, test output is.

## 2.1 Layer 1 — Rust cpp-replica unit tests (the primary gate)

Each rule has tests/rule_<NNNN>_tests.rs replicating the C++ gtest fixture with the exact expected pass/fail (e.g. 8002: a 26-segment fixture summing 6715 min — legal at 112:00, +10 min → violation).

Where no C++ gtest exists (8056, 7502), the contract is derived from the active C++ checker source and locked into the replica test.

Whole engine: `cargo test` = 98 passing tests across all 14 rules (plus optimizer-PA and aggregation tests). Must be green before any downstream step.

## 2.2 Layer 2 — Live-data harness runs + invariants

Per-rule node harness (live-server/scripts/check-<rule>.mjs) drives the Rust CLI over real remote-DB data and reports violating crew + worst windows + eval time.

Because the shared demo DB drifts (other sessions edit rosters), tests assert the invariant the rule proves (e.g. “8056 at 24h fires ≈10× the violations of 13h”) plus lower bounds — never hard-coded headcounts.

## 2.3 Layer 3 — End-user viewport (Playwright) + proof snapshots

Playwright tests (e2e/tests/gantt/rule-<NNNN>-*.spec.ts, IDs Rule-30xx) assert the warning reaches the gantt bell + Alert Center with the real message, and that the count matches the DB.

Reading counts: prefer the Alert Center group-by-rule count badge over eyeballing canvas bells (worked example Viol-8011).

Every rule leaves proof screenshots under image/RUST/<function-id>/ (gantt bells, Alert Center rows, group-by-rule coexistence), each visually verified.

CALC rules (7502, 7272) are gated differently: the Legality config tab shows the rule + params AND an assertion that they produce zero rule_violation rows, plus the engine report.

## 2.4 Layer 4 — Connector tests + C++ parity

Connector pytest (rule-engine-rs/py/tests/, snapshot tests/unit/test_rust_checker_*.py): per-rule candidate-breach rejected, under-limit accepted, fixed-only-over-limit tolerated (optimizer PA semantics), exact-limit legal, non-FLY ignored — 45 connector tests passing.

Verdict-level C++ parity on sampled candidate lines requires `mode:cpp`, which only runs on Linux (the C++ .so cannot load on macOS). Local proof to date is crafted-case correctness plus a live “rule-bites” experiment (tightening a band lowers solver coverage).

PENDING  — full verdict parity vs C++ + the parity-harness corpus run on CoreServer (Phase 6).

## 2.5 Parity vs C++ at the ruleset level (PG workset 103 vs C++ ro_input)

PG workset 103 = the same 14 rule ids the C++ solver consumes. Serialising param_json into ro_input_rule.txt was byte-validated against the C++ scenario baseline (51/51 lines):

8 rules identical; 2 cosmetic (CREW TEAMS↔TEAMS label); 4 deliberate value differences (7502 VAC/LEA, 7503 3→1, 8030 65→35, 8056 13→24) which are intended config, not migration defects.

# 3. Rust connector ↔ Python solver

## 3.1 Why Rust legality inside the solver

Legality is ~90% of the solve wall-clock today and is called ~1M times per run. The goal is to replace the loose Python prefilter / fragile C++ path with an in-process Rust engine that is authoritative and fast enough for that hot loop — with zero per-call JSON/allocation churn.

## 3.2 The Checker seam (no solver-loop surgery)

The solver already defines a `Checker` interface with `check_single` (hot, per candidate line) and `check_all` (cold, audit rounds). Three implementations already existed; the connector adds a fourth, `RustRuleChecker`, selectable via conf/config.yaml `rule_engine.mode: "rust"`.

Per-crew rules run on immutable scenario data; complement rules (e.g. 8030 pilot-age) read a Crew-On-Flight (COF) index with hypothetical-add semantics.

## 3.3 The PyO3 connector

New workspace member rule-engine-rs/py/ — a PyO3 cdylib, module name `rois_rule_engine_rs` (suffix `_rs` to avoid clashing with the existing pip pkg). Depends on the pure rlib; the rlib + CLIs stay dependency-free.

Built with `maturin develop` (pyo3 0.22.6, CPython 3.12) into the solver snapshot venv. Being pure-std, it runs locally on macOS where the C++ .so cannot.

Engine `#[pyclass]` holds immutable scenario (pairings by dense index, crew attrs, rule params, defs) + a mutable COF index + per-crew baseline-violation signatures, loaded once off the hot path.

Hot path: `check_line(crew_id, [pairing_id…])` runs the per-crew kernels + complement kernels, subtracts the baseline, returns a small list. `commit_line` / `revert_crew` keep the COF index current as the solver accepts/clears lines.

Python side: rules/rust_checker.py (`RustRuleChecker(Checker)`), registered in rules/hybrid_checker.py + rules/__init__.py; run_solver.py routes cfg.rule_engine.mode.

## 3.4 Delivery status

| Phase | Scope | Status |
| --- | --- | --- |
| 0 Scaffold | PyO3 crate + Engine stub + maturin build into venv | DONE |
| 1 Scenario load | Immutable store + RustRuleChecker.bind_problem + real solve (scen 114) | DONE |
| 2 Hot path slice | 8002 + 8056 in check_line; enforcement proven live (coverage binds to cap) | DONE |
| 4 All rules | All 10 violation rules in check_line; params sourced from DB workset 103 | DONE |
| 3 COF commit/revert | Mutable COF index + commit_line/revert_crew (8030 currently read-only-vs-baseline) | PENDING |
| 5 Performance | Benchmark check_single + whole-run wall-clock; rust ≤ cpp | PENDING |
| 6 Parity + rollout | Parity harness vs C++ on scen 6/91; flip default mode to rust | PENDING |

Convergence sanity (flying pairings, scenario 537): 338→304→294→293 as rules were added, vs C++ 268; residual 25 is documented simplified-port looseness (7505 leave band, 7501 flight-only work periods, 7503/4 FDP≈duty-span).

## 3.5 Build & run recipe

# build the connector into the solver venv (macOS arm64 / Linux):
cd rule-engine-rs/py && maturin develop   # needs the venv's python 3.12
# run a solve with Rust legality:
run_local.sh ... rule_engine.mode=rust    # or conf/config.yaml: rule_engine.mode: "rust"
# pure engine tests (no python):  cd rule-engine-rs && cargo test --release
# connector tests:                cd rule-engine-rs/py && pytest

Skills 106 (build/run the connector) and 109 (UI kick-off → local Rust solver) capture the full recipe.

## 3.6 Same-instance run comparison — 537 (C++) vs 538 (Rust)

The clearest end-to-end evidence is two full production solves of the SAME scenario ("RO-2026-06 YEG Test", ruleSetId 103, division P, YEG/737, June 2026, 24 crew, group pbs_solver_ruleset) differing only in the legality engine. 537 ran the C++ reference path (rule_engine.mode=hybrid → CppRegulationChecker); 538 ran the Rust connector (rule_engine.mode=rust). Identical instance: 811 total slots, 77 fixed, 24 columns in pool.

| Metric | 537 — C++ (hybrid) | 538 — Rust connector | Δ |
| --- | --- | --- | --- |
| Status | optimal | optimal | same |
| final_global_rule_pass | True | True | same |
| Solve time (s) | 50.86 | 6.97 | ~7.3× faster |
| Explore time (s) | 33.95 | 3.90 | ~8.7× faster |
| MIP solve time (s) | 0.03 | 0.04 | ≈ |
| Coverage ratio | 0.3305 | 0.3564 | +0.026 (Rust higher) |
| Covered slots | 268 | 289 | +21 |
| Covered unique pairings | 153 | 155 | +2 |
| Uncovered count | 543 | 522 | −21 |
| Columns in pool | 24 | 24 | same |
| Objective value | 5.577e8 | 5.397e8 | lower (better) |

Reading the result:

Headline win — speed: the Rust connector solved in 6.97 s vs 50.86 s for the C++ path (~7.3× overall, ~8.7× on the explore loop where legality dominates). This is exactly the in-process, zero-JSON-churn benefit the connector was built for.

Both runs reached an optimal status with final_global_rule_pass = True and zero residual global-rule-violation delta — i.e. the Rust-legal roster is internally rule-clean.

Honest caveat (the open parity item): Rust covered slightly MORE (289 vs 268 slots). Higher coverage is not automatically "better" — it means the Rust port is currently a touch more permissive than C++ (it rejects fewer candidate lines), consistent with the documented simplified-port looseness (the ~25-pairing residual). Closing this is the job of the verdict-level C++ parity harness (Phase 6, Linux/CoreServer). Until then, treat the speed result as proven and the coverage delta as the quantified gap to verify, not a free gain.

Artifacts: ro-engine/baseline/scenario-537/ (C++ reference, incl. output_rules.txt oracle) and engine-server/complete/F8/538/ (Rust run).

# 4. Handover to the Python solver team

## 4.1 What you own now

The connector: rule-engine-rs/py/ (PyO3 Engine) and the solver-side rules/rust_checker.py + mode wiring. Integration into the solve loop, COF lifecycle, and config are yours.

Shared (coordinated, not forked): the pure rule kernels in rule-engine-rs/src/lib.rs. They are the single source of truth for both the gantt UI and the solver — a rule-math change must keep the cpp-replica tests green and is reviewed by both consumers.

## 4.2 Key files

| Path | Role |
| --- | --- |
| rule-engine-rs/src/lib.rs | Pure rule kernels (shared truth) |
| rule-engine-rs/tests/rule_*_tests.rs | C++-replica gates (cargo test = 98) |
| rule-engine-rs/src/bin/check_*.rs | Standalone CLIs (UI/live harness) |
| rule-engine-rs/py/src/lib.rs | PyO3 Engine: check_line / commit_line / revert_crew |
| rule-engine-rs/py/tests/ | Connector pytest (45) |
| .../rules/rust_checker.py | RustRuleChecker(Checker) on the solver side |
| io/pg_rule_params.py | Rule params from PG workset 103 (not hardcoded) |
| docs/.../2026-06-20-python-solver-rust-rule-engine-plan.md | The phased plan + receipts |
| docs/modules/ro-engine/solver-playbook.md | Solver/Checker seam background (read first) |

## 4.3 Open items (deferred to the CoreServer/Linux phase)

PENDING — prioritised:

Verdict-level C++ parity: run the parity harness (same candidate-line corpus to C++ `mode:cpp` and Rust, diff verdicts + signatures) on Linux; document residual diffs (Phase 6).

Performance benchmark: check_single latency + whole-run legality wall-clock for internal vs cpp vs rust on scenario 91; confirm rust ≤ cpp (Phase 5).

COF commit_line/revert_crew: replace 8030's read-only-vs-baseline approximation with the true mutable COF index so cross-candidate complement effects are exact (Phase 3).

Full check_all audit-round recompute from COF (currently the hot-path is the proven part).

Flip default mode to `rust` once parity + perf gates pass; keep `cpp` for A/B.

## 4.4 Maintenance playbook — adding or changing a rule

Change the math only in rule-engine-rs/src/lib.rs; keep it std-only.

Update/replicate the C++ behaviour in tests/rule_<NNNN>_tests.rs; `cargo test` must stay green.

If the rule is in the solver hot path, expose/adjust it in rule-engine-rs/py/src/lib.rs (check_line) and rebuild with maturin develop; add a connector pytest case.

Source thresholds from DB workset 103 via io/pg_rule_params.py (F8 constants are fallbacks only) — do not hardcode limits.

For UI-visible rules, re-run the gantt Playwright + refresh image/RUST/<id>/ snapshots.

## 4.5 Known residual risks

Simplified-port looseness vs C++ (the documented 25-pairing residual) — acceptable for the optimiser prefilter but must be closed for any audit-grade use; tracked by the parity harness.

Parity + perf are not yet machine-verified on Linux/CoreServer; treat `mode:cpp` as the fallback until Phase 6 gates pass.

Rule params live in two places conceptually (param_json for the UI, workset 103 for the solver) — keep them aligned; the 4 deliberate value diffs are documented.

— End of report —