PBS Pairing-Search Performance

End-to-End Story & Improvement Estimate

| Field | Value |
| --- | --- |
| Date | 2026-06-22 |
| Module | pbs-server (:3002) live-schema pairing queries + SQL indexes; pbs-portal (verification only) |
| Shipped | main @ 7a5bf3ed — PBS Ver B10 (PBS_BACKEND_VERSION 9 → 10) |
| Story doc (md) | docs/dev-context/2026-06-22-pbs-pairing-search-perf-story.md (main @ 2225d26a) |
| Diagnosis | docs/modules/pbs/pairing-page-slow-load-perf-analysis.md |
| Handoff | docs/handoff/pbs/pairing-search-perf-improvement-handoff.md |
| Skills | 120-pbs-pairing-search-perf (recipe); 121-pbs-perf-enhancement (method) |

# 1. The problem

The PBS Pairing bid page "feels slow" — perceived waits from several seconds up to roughly two minutes during real use. Two prior agents produced a diagnosis + a handoff of 7 ordered tasks. This effort validated that analysis against the live code and database, then executed the high-value, low-risk subset and proved the result.

# 2. Diagnosis — where the time actually goes

The expensive work is NOT the page mount. It is the live-schema pairing queries that fire when a crew member interacts with the page (Pairing-Number autocomplete, SEARCH preview, pool counts, airport options).

| # | Root cause | Status |
| --- | --- | --- |
| RC1/RC5 | Period filter (sch_str_dt_utc at time zone 'UTC')::date between … is non-sargable AND there is no index on sch_str_dt_utc (live date indexes are on a different column). Only base-only idx_pairing_base usable → scan-then-filter. | Verified by EXPLAIN |
| RC2 | preview + details run 3× per-row correlated subqueries into pairing_segment for start/end rollups. | Verified (autocomplete already grouped) |
| RC3 | Non-sargable pairing-label matching (regex + leading-% LIKE). | Verified; deferred |
| RC4 | Extra serial round trips (actor base/rank resolved separately). | Verified; deferred |
| RC6 | No result/aggregate caching for hot reads. | Hypothesis; deferred |

Red herring (do not fix): /pairing-bids/current reads PBS-schema only and is in-process cached; the 120s Playwright wait is slack tolerance, not a measured mount cost.

Why "~2 minutes": not warm query time (single-digit ms from a dev box). It is overseas RTT × round-trip count + cold-cache disk reads + bid-window concurrency (hundreds of crew on the SAME base+period scan).

Validation findings:

All cited file:line confirmed, incl. the correction that autocomplete already uses a grouped LEFT JOIN.

pairing.sch_str_dt_utc is timestamp without time zone (UTC wall-clock); DB session TZ is Etc/UTC.

pairing.pairing_dt is only ~80% populated → unreliable; not used as the sargable key.

Busy base YYZ has 7024 pairings; June 2026 ≈ 1052 — good before/after EXPLAIN dataset.

# 3. What was implemented (shipped)

All backend / SQL. No UI change — the user-facing output is byte-identical.

Indexes: idx_pairing_base_sch_str (base, sch_str_dt_utc) where is_deleted=0; and idx_pairing_segment_pair_rollup (pairing_id) include (brief_start_utc, debrief_end_utc, sch_str_dt_utc, sch_end_dt_utc) where is_deleted=0. Migration + mirrored into canonical schema. Applied to remote f8 with CREATE INDEX CONCURRENTLY; tg pending.

Sargable half-open period range: p.sch_str_dt_utc >= $start::timestamp and < $endExclusive::timestamp (plain timestamps, session-TZ-independent, exactly equals the old UTC-day bucket). In preview-count, preview, and both airport-options UNION branches; buildPeriodRange gained startTs / endTsExclusive.

Grouped LEFT JOIN LATERAL rollup replacing the 3× per-row correlated subqueries in preview + details; runs only over the ≤100 paged rows; LEFT JOIN preserves zero-segment → NULL → fallback semantics.

PBS_BACKEND_VERSION 9 → 10; migration README row (f8 ✅); PBS-3205 e2e spec.

# 4. Deliberately deferred / not changed

O3 — autocomplete period semantics buckets by the segment-derived first brief, not p.sch_str_dt_utc. Unifying changes month-edge matching → needs product sign-off. Left intact (index still helps base prefix).

Airport-options is ~neutral: dominant cost is a full pairing_segment scan, untouched.

RC3 (label index), RC4 (fold actor lookup), RC6 (result cache) — optional, deferred.

# 5. How it was proven (No-Illusion)

Route tests (pairing-search.test.ts) MOCK the service, so the SQL rewrites are not covered by npm test. The load-bearing correctness proof is a real-DB diff.

| Check | Result |
| --- | --- |
| pbs-server build (tsc) | clean |
| Full unit suite (npm test) | 434 / 434 pass ✅ |
| Real-DB OLD-vs-NEW row diff — preview (multi-page), details (incl. 20 zero-segment), airport-options | byte-identical ✅ |
| Period predicate: whole-table symmetric difference / (at tz UTC)::date no-op | 0 / 0 ✅ |
| EXPLAIN before → after (YYZ June) | scan→seek (see §6) |
| e2e PBS-3205 (real UI: login → SEARCH → preview within budget + numeric Total matches payload) | pass ✅ (576ms, totalItems=82) |
| Compiled worktree server smoke (preview + airport-options vs real DB) | 200 + correct data ✅ |
| UI Standard Gate (pre-push) | 0 hard violations ✅ |

Work done in a git worktree outside iCloud (iCloud silently reverts on-disk edits to tracked files mid-session), then pushed HEAD:main.

# 6. The measured per-query win (EXPLAIN, YYZ June, busy base)

| Metric | BEFORE | AFTER | Δ |
| --- | --- | --- | --- |
| Index used | idx_pairing_base (base only) | idx_pairing_base_sch_str (base + date) | scan → seek |
| Date predicate | Filter (post-scan) | Index Cond (seek) | — |
| Rows examined → discarded | 7024 → 5972 discarded | 1052 → 0 discarded | −85% rows |
| Buffers: shared hit | 642 | 175 | −73% I/O |
| Filter exec (warm) | 3.38 ms | 0.76 ms | ~4.4× |
| Segment rollup | 3 correlated subqueries/row | Index Only Scan, Heap Fetches: 0 | ~3× fewer, no heap |

The composite index also serves the order by sch_str_dt_utc (planner uses an Incremental Sort).

# 7. Improvement estimate

## Why a wall-clock A/B from a dev box is inconclusive

A direct timing A/B from the developer machine is dominated by network RTT to the remote DB (~80 ms/query), identical for old and new:

Serial median full-preview: OLD 83 ms vs NEW 79 ms = 1.06× (the ~80 ms is round-trip).

Concurrent bursts (20/50/100) came back noisy (6.2× / 0.94× / 1.2×) — no clean signal.

So the reliable evidence is the structural EXPLAIN metrics, not a stopwatch from here.

## The estimate, by dimension

1. Hot preview / pool-count query DB work: ~4–7× less, and it scales up.

The 6.7× row reduction (7024 → 1052) is a floor tied to the demo holding ~7 months of YYZ data. In production a base carries more months → ratio (total base rows ÷ one month) grows; a full year ≈ ~12× fewer rows scanned per query.

2. Under the real slow conditions (overseas + cold cache + bid-window concurrency): the tails collapse.

Those waits were cold-cache disk reads × hundreds of crew on the same scan. Cutting per-query buffers ~73% and rows ~85% reduces DB CPU/I/O and connection-hold time per concurrent user by roughly the same factor, so contention falls super-linearly. Estimated p95/p99 tail improvement on the order of 3–10×. This is an extrapolation — it needs the perf:pbs harness run from an overseas client to become a hard number.

3. No change (correctly):

Page mount (the 120s Playwright wait) — already cached / PBS-schema-only; never the bottleneck.

Airport-options — roughly neutral (cost is a full pairing_segment scan, untouched).

Autocomplete — gains the base-prefix index; period filter unchanged (O3).

## Bottom line

Confident, measured: the dominant pairing-search query now does ~4–7× less DB work (rows + I/O), growing with base size; segment rollups are index-only.

Strong but unmeasured-here: under overseas + cold-cache + concurrent bid-window load — the conditions that produced the "feels like ~2 min" — the user-perceived tail should drop several-fold (est. 3–10×).

# 8. How to convert the estimate into a hard number

Run the byte-aware baseline harness from an overseas client, before and after deploy:

cd pbs-server
npm run perf:pbs -- --base-url=https://<overseas-host> --samples 5 --budget-ms 2000

It reports per-endpoint min/avg/p95/max + avg/max bytes; the relevant rows are 'pairing search exact id' and 'pairing search duration' (both POST /api/pairing-search/preview). Capture BEFORE (pre-deploy) and AFTER (post-deploy) and diff p95/max. Optionally tighten the PBS-3205 e2e budget (PBS_PERF_BUDGET_MS).

# 9. Follow-ups (optional, only if measurements warrant)

RC3 — index-seekable label prefix typeahead (autocomplete latency).

RC4 — fold/cache actor base/rank to drop a round trip per interaction.

RC6 — short-TTL cache (in-process or PBS Redis) for autocomplete + pool counts keyed by (base, period, query, rank); invalidate on import. Highest leverage under concurrency.

O3 — decide the product-intended period definition, then unify autocomplete's period filter.

Apply the migration to the tg schema once that airline user exists.