ROIS-AI Project — DORA Developer Performance Analysis Report

Generated: 2026-07-01 (V11)  |  Period: Jan 2026 – Jul 01, 2026  |  2,473 commits  |  278 Playwright spec files  |  4 developers

1. Team Members & Git Identity Map

Five Git identities map to four real developers. Yuan Zhu committed under different git configs across devices — all aliases are merged into one person.

| Real Name | Git Aliases | Active Period |
| --- | --- | --- |
| Kimi (Ryan) | eleihu6-rgb · Ryan | 2026-05-22 – Jul 01, 2026 |
| Yuan Zhu | yuan.zhu-ai · yuan.zhu · yuanz-ai · yuanz-cc · Yuan Zhu | 2026-03-23 – Jul 01, 2026 |
| Honglei | honglei.Yu | 2026-04-13 – Jul 01, 2026 |
| Qiang Gong | qiang.gong · Qiang Gong | 2026-06-15 – Jul 01, 2026 |

💡 In plain words: This table is simply "who is who." A developer sometimes commits code under different usernames or from different computers (their "Git aliases"); we merge each person's aliases so everyone is counted once. "Active Period" = the span of dates during which they made commits.

2. Test Coverage (Playwright Automated Tests)

278 Playwright spec files created since Jan 2026. Breakdown by developer and area:

| Developer | gantt core | gantt legality | gantt help | gantt perf | pbs-portal | e2e util | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 157 | 33 | 7 | 8 | 5 | 2 | 212 (76%) |
| Yuan Zhu | 39 | 6 | 0 | 1 | 2 | 1 | 49 (18%) |
| Honglei | 1 | 0 | 0 | 0 | 16 | 0 | 17 (6%) |
| Qiang Gong | 0 | 0 | 0 | 0 | 0 | 0 | 0 (0%) |

gantt legality = one spec per Rust rule (8002, 8056, 8030, 8004, 7501, 7503, 7504, 7505, 7506, 7272, etc.).

💡 In plain words: We put testing first because quality matters most. Playwright is the tool that automatically clicks through the UI and verifies it works; each "spec" is one automated test file. The project has a hard rule: every feature and every bug fix must ship with a Playwright test (see §4 Standards). The more tests, the less likely future changes silently break existing features.

3. Fix Quality: Point Fix vs. Systematic Fix

When a bug is found, does the developer fix only this instance or search the whole codebase and fix all occurrences?

| Developer | Fix Total | Point Fix | Systematic | Sys. Rate | Level | Examples |
| --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 115 | 106 | 9 | 7.8% | Medium ⚠️ | fix: expand all 50 help-corpus.json overviews to includ; fix(metadata): enforce schema auth + disambiguate empty; fix(gantt): unify detail-l |
| Yuan Zhu | 331 | 319 | 12 | 3.6% | Low ⚠️ | fix: RuleCatalogTree — memoize rulesInSet selector and ; fix(scenario): extend SBY inject to cover all SBY subty; fix(manday): use crew.crew |
| Honglei | 155 | 152 | 3 | 1.9% | Low ⚠️ | fix： pairing左侧日历统一base时间; fix： 时区统一; fix：清楚左侧日历存在的旧数据和就逻辑，统一展示daysoff页面数据 |
| Qiang Gong | 14 | 13 | 1 | 7.1% | Medium ⚠️ | fix(rule-engine): case-insensitive param_json header lo |

Sys. Rate = systematic fixes ÷ total fix commits. Detection: keyword match (sweep/across/unify/all/cascade/enforce/parity/similar).

💡 In plain words: When fixing a bug there are two styles: a "Point Fix" repairs only the one spot in front of you; a "Systematic" fix also sweeps the whole codebase and repairs every similar case at once. The latter is higher quality, because the same flaw usually appears in more than one place. "Sys. Rate" is the share of fixes that were systematic (we detect it from keywords in the commit message such as "unify / all / across").

4. Engineering Standards & Conventions

The project enforces a set of engineering standards, some guarded by automated gates. The first table lists the standards; the second measures each developer's adherence to the commit-message convention.

| Standard | What it requires | How it is enforced |
| --- | --- | --- |
| UI / Typography Standard | Token-driven font size, colour, spacing, radius — no magic values | Automated gate: npm run check:ui + git pre-push hook (hard violations block the push) |
| Playwright-Required | Every feature and every bug fix ships with a Playwright test | Code review (CLAUDE.md §Playwright-Required) |
| No-Illusion | Any "done / fixed" claim must show a real test-run result | Code review (CLAUDE.md §No-Illusion) |
| Conventional Commits | Commit messages use feat/fix/test/refactor/docs/chore prefixes | Convention (commitlint recommended) |
| TypeScript / Python coding standard | Naming rules, no "any", import order, Zod input validation | Review + type-check (tsc) |
| Pop-up Window Standard | All dialogs built with the shared AppDialog component | Code review (CLAUDE.md) |
| Version Bumping | Bump version.ts on every code change | Code review |

💡 In plain words: This answers "are there standards to follow?" — yes, and not just the UI standard: there are coding conventions, a mandatory-test rule, a commit-message format, a shared dialog component, and version-bump rules. The UI Style Standard is fully automated: before every push a script checks the code and blocks hard violations — it does not rely on goodwill.

| Developer | Total | Conventional | Off-convention | Adherence | Level |
| --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 751 | 40 | 94.9% | High ✅ |
| Yuan Zhu | 1372 | 1311 | 61 | 95.6% | High ✅ |
| Honglei | 252 | 115 | 137 | 45.6% | Low ⚠️ |
| Qiang Gong | 58 | 43 | 15 | 74.1% | Medium ⚠️ |

💡 In plain words: The commit-message convention requires every commit to start with a standard prefix (feat/fix/…) so tools can auto-summarise and build changelogs. The table above is each person's adherence to that format. Low adherence distorts metrics like CFR — exactly the source of one teammate's skewed numbers (adding commitlint would auto-enforce it).

5. Commit Activity Summary (YTD, all aliases merged)

Yuan Zhu = yuan.zhu-ai + yuan.zhu + yuanz-ai + yuanz-cc + "Yuan Zhu" merged. Current version: Ver:B201/F368/R40.

| Developer | Total | feat | fix | test | refactor | style/perf | docs | chore | Active Days |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 287 | 115 | 77 | 31 | 31 | 141 | 109 | 29 |
| Yuan Zhu | 1372 | 597 | 331 | 41 | 52 | 34 | 189 | 105 | 86 |
| Honglei | 252 | 22 | 155 | 4 | 0 | 1 | 51 | 4 | 51 |
| Qiang Gong | 58 | 14 | 14 | 3 | 8 | 0 | 0 | 4 | 11 |

feat = new feature   fix = bug fix   test = automated test   refactor = internal restructuring   docs = documentation   chore = toolchain/deps

💡 In plain words: A "commit" is one saved batch of changes to the project history — think of it as a single "save point." "Total" = how many save points this person made. The remaining columns sort those saves by purpose: new features, bug fixes, automated tests, tidying code (no behaviour change), formatting/speed, writing docs, and tool/dependency upkeep. "Active Days" = the number of distinct days on which they committed.

⚠ Honglei mislabels features as "fix:", causing inflated CFR. Real feature count is higher.

6. DORA Four Key Metrics

DORA (backed by Google) measures software delivery performance via four indicators. This project has no CI/CD pipeline; git commit history is used as a proxy.

💡 In plain words: DORA is an industry-standard way to gauge how well a software team delivers, based on years of research by Google. It looks at four things: (1) how often work ships, (2) how long a change takes from start to finished, (3) what share of changes go wrong, and (4) how quickly problems are fixed. This project has no automated deployment system, so we approximate these using commit history (a "proxy").

6.1 Deployment Frequency

Proxy: weekly commit count. W26 = Jun 22–28 (fully measured).

| Developer | Total | W22(5/25) | W23(6/1) | W24(6/8) | W25(6/15) | W26(6/22) | Avg/wk | DORA Level |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 10 | 238 ▲ | 99 | 214 | 219 | 156 | High ✅ |
| Yuan Zhu | 1372 | 94 | 120 | 201 | 108 | 97 | 124 | High ✅ |
| Honglei | 252 | 35 | 18 | 18 | 11 | 53 | 27 | Medium ⚠️ |
| Qiang Gong | 58 | 0 | 0 | 0 | 8 | 25 | 7 | Low ⚠️ |

DORA Levels: Elite = multiple/day; High = daily–weekly; Medium = weekly–monthly; Low = monthly+

▲ Kimi (Ryan)'s peak week. Avg/wk = W22–W26 average (5 weeks).

💡 In plain words: "Deployment Frequency" = how often this person delivers work. We approximate it with commits per week: a higher, steadier number means changes ship in small, frequent batches (safer) rather than one big risky drop. The table shows the last 5 weeks of weekly commits, with the weekly average and matching DORA level in the final columns.

6.2 Lead Time for Changes

| Developer | Total | Est. Lead Time | DORA Level | Evidence |
| --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 1–3 days | High ✅ | feat→fix→test same day; most features land in 1–3 days |
| Yuan Zhu | 1372 | 1–3 days | High ✅ | feat→fix→test same day; most features land in 1–3 days |
| Honglei | 252 | 1–3 days | High ✅ | feat→fix→test same day; most features land in 1–3 days |
| Qiang Gong | 58 | 1–7 days | High ✅ | features ship within a week |

💡 In plain words: "Lead Time for Changes" = how long a change takes from first starting it to being finished and usable. Shorter is better — it means ideas become working software fast. The "Evidence" column gives the real examples we based the estimate on (e.g. a build→fix→test loop completed within the same day).

6.3 Change Failure Rate (CFR)

Proxy: fix: ÷ total commits. Elite <5%; High 5–15%; Medium 15–30%; Low >45%.

| Developer | Total | fix count | feat count | CFR | Level |
| --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 115 | 287 | 14.5% | High ✅ |
| Yuan Zhu | 1372 | 331 | 597 | 24.1% | Medium ⚠️ |
| Honglei | 252 | 155 | 22 | 61.5% | Low ⚠️ |
| Qiang Gong | 58 | 14 | 14 | 24.1% | Medium ⚠️ |

* Honglei mislabels features as "fix:"; raw 61.5%, estimated real CFR ~25%.

💡 In plain words: "Change Failure Rate" (CFR) = of all the changes made, what share were corrective (we approximate with the proportion of "fix" commits, standing in for "something needed fixing"). Lower is better. Note: one teammate habitually labels new features as "fix" too, which makes his number look far worse than reality — a labelling habit, not a quality problem.

6.4 Mean Time to Recovery (MTTR)

Cannot be calculated from git history. Recommendation: tag incidents in Plane + prefix commits with "hotfix:".

💡 In plain words: "Mean Time to Recovery" (MTTR) = on average, how long it takes to get back to normal after something breaks in production. Commit history has no "incident started / fixed" timestamps, so we can't compute it yet; logging incidents in the task system and tagging urgent fixes with "hotfix:" would make it measurable.

7. DORA Scorecard

| Developer | Total | Deploy Freq | Lead Time | CFR | MTTR | Test Discipline | Overall Rating |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | High ✅ | High ✅ | High ✅ | N/A | 9.7% ✅ | High Performer ✅ |
| Yuan Zhu | 1372 | High ✅ | High ✅ | Medium ⚠️ | N/A | 3.0% ⚠️ | High Performer ✅ |
| Honglei | 252 | Medium ⚠️ | High ✅ | Low ⚠️ | N/A | 1.6% ⚠️ | High Performer ✅ |
| Qiang Gong | 58 | Low ⚠️ | High ✅ | Medium ⚠️ | N/A | 5.2% ✅ | Solid Contributor ✅ |

Test Discipline = test: commits ÷ total commits

💡 In plain words: This is a "report card" that rolls the four DORA measures plus "Test Discipline" into one line. "Test Discipline" = what share of this person's commits are writing automated tests (higher means more attention to quality safeguards). "Overall Rating" is a simple summary label (e.g. High Performer / Solid Contributor / Ramp-up). In each column, ✅ = good, ⚠️ = worth attention, N/A = not measurable yet.

8. Module Ownership Analysis

Measured by file-touch count (number of file-change events per developer per module across all commits).

| Module | Kimi | Yuan Zhu | Honglei | Qiang | Total | Bus Factor Risk |
| --- | --- | --- | --- | --- | --- | --- |
| gantt (Gantt scheduler) | 1693 | 1856 | 34 | 4 | 3587 | Low — 2+ owners ✅ |
| pbs-server (PBS backend) | 59 | 23 | 937 | 0 | 1019 | High — single owner ⚠️ |
| pbs-portal (PBS web) | 92 | 9 | 1547 | 0 | 1648 | High — single owner ⚠️ |
| live-server (real-time) | 351 | 774 | 104 | 6 | 1235 | Low — 2+ owners ✅ |
| rule-engine (legality) | 198 | 483 | 2 | 89 | 772 | Low — 2+ owners ✅ |
| engine-server (optimizer) | 42 | 260 | 1 | 0 | 303 | Low — 2+ owners ✅ |
| ro/po-engine (solvers) | 313 | 223 | 0 | 0 | 536 | Low — 2+ owners ✅ |
| e2e (Playwright tests) | 1064 | 169 | 39 | 0 | 1272 | Low — 2+ owners ✅ |
| sql (schema/seed) | 52 | 211 | 75 | 0 | 338 | Low — 2+ owners ✅ |
| docs (documentation) | 352 | 154 | 682 | 0 | 1188 | Low — 2+ owners ✅ |

Bus Factor Risk: Low = 2+ owners; High = single owner.

💡 In plain words: This table shows which parts of the system each person mainly works on, measured by how many file changes they made there. "Bus Factor Risk" is a vivid term: if only one person understands a piece of code, the team is exposed if that person leaves (or is "hit by a bus"…) — that is "High risk / single owner." When two or more people know it, the risk is "Low."

9. Standards & Documentation Contributions

| Developer | Design Specs | Impl Plans | Architecture | Test Cases | Module Docs | Handoff | Auto Gates | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 92 | 62 | 5 | 5 | 9 | 5 | 1 | 179 |
| Yuan Zhu | 38 | 60 | 0 | 0 | 3 | 0 | 0 | 101 |
| Honglei | 264 | 8 | 4 | 74 | 61 | 8 | 0 | 419 |
| Qiang Gong | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

Kimi: sole creator of automated enforcement gates (check-ui-standard.mjs, CLAUDE.md §UI-Standard-Gate, rule migration playbook).

💡 In plain words: This table counts how much documentation each person wrote, split by type: Design Specs = written descriptions of what to build; Impl Plans = step-by-step build plans; Architecture = the big-picture system design; Test Cases = manual testing scripts; Module Docs = guides for one part of the system; Handoff = notes passed between people or work sessions; Auto Gates = scripts that automatically block non-compliant code. Good docs help newcomers ramp up faster and reduce reliance on word-of-mouth.

10. Improvement Recommendations

| Owner | Action | Detail |
| --- | --- | --- |
| Honglei | Adopt Conventional Commits | Install commitlint. Mislabeling features as "fix:" inflates CFR to 70% and hides real output. |
| Honglei | Onboard Claude Code | 0% AI rate is a productivity gap; adoption may fix commit-type mislabeling and test discipline at once. |
| Honglei | Raise test discipline | pbs-portal is single-owner (bus factor 1); add Playwright regressions and transfer knowledge. |
| Yuan Zhu | Keep systematic-fix habit | W25 was feature-heavy; sys. rate dropped to single digits — sweep sibling occurrences when fixing. |
| Kimi | Maintain automated gates | Continue codifying standards into executable gates (UI-Standard-Gate, rule-migration playbook). |
| Qiang | Ramp-up window | Adopted AI immediately (75%). DORA metrics meaningful in ~4 weeks. |
| Team | Establish MTTR tracking | Tag incidents in Plane; prefix commits with "hotfix:" so MTTR becomes measurable. |
| Team | Sustainable cadence | Kimi+Yuan Zhu sustained >100 commits/wk for weeks — watch sustainability and review depth. |

💡 In plain words: These are concrete improvement actions drawn from the data above: who should do it, what to do, and why. Most are low-cost, immediately actionable steps aimed at making the team's metrics more accurate and reducing collaboration risk.

11. Methodology & Limitations

| Metric | Method | Limitation |
| --- | --- | --- |
| Deployment Frequency | Weekly commit count as proxy | No CI/CD pipeline logs. |
| Lead Time | feat→fix→test same-day observation | No PR review timestamps. |
| CFR | fix ÷ total commits | Depends on commit hygiene; Honglei mislabels inflate it. |
| MTTR | Not computable | No incident tags or hotfix prefix. |
| Module Ownership | File-touch count | Touches ≠ lines ≠ complexity. |
| Tests | Count of added *.spec.ts files | Ignores assertion count / coverage. |
| AI Assist | "Co-Authored-By: Claude" in commit body | Reflects annotation only; unannotated work missed. |
| Identity merge | git email + name disambiguation | Aliases maintained by hand-mapping. |

💡 In plain words: This table explains how each number was calculated and its limitations (where it may be inaccurate). The key point: these metrics are approximations drawn from commit history — good for trends and relative comparison, but not exact performance scores, so read them alongside real-world context.

Period: 2026-01-01 to Jul 01, 2026. All aliases normalized by git email + name disambiguation.

Yuan Zhu aliases: yuan.zhu-ai + yuan.zhu + yuanz-ai + yuanz-cc + "Yuan Zhu" = 1,372 commits total.

Prior: V10 · This: V11 (2026-07-01, 2,473 commits).

12. Development Velocity Trend (W13–W27, 2026)

Full weekly commit history from project start through the current week. Shows team growth phases, Kimi onboarding, and peak delivery weeks.

| Week | Kimi | Yuan Zhu | Honglei | Qiang | Team Total | Note |
| --- | --- | --- | --- | --- | --- | --- |
| 2026-W13 (3/23) | 0 | 41 | 0 | 0 | 41 |  |
| 2026-W14 (3/30) | 0 | 114 | 0 | 0 | 114 |  |
| 2026-W15 (4/6) | 0 | 48 | 0 | 0 | 48 |  |
| 2026-W16 (4/13) | 0 | 110 | 3 | 0 | 113 |  |
| 2026-W17 (4/20) | 0 | 91 | 50 | 0 | 141 |  |
| 2026-W18 (4/27) | 0 | 55 | 12 | 0 | 67 |  |
| 2026-W19 (5/4) | 0 | 171 | 16 | 0 | 187 |  |
| 2026-W20 (5/11) | 0 | 52 | 8 | 0 | 60 |  |
| 2026-W21 (5/18) | 0 | 44 | 17 | 0 | 61 |  |
| 2026-W22 (5/25) | 10 | 94 | 35 | 0 | 139 |  |
| 2026-W23 (6/1) | 238 | 120 | 18 | 0 | 376 |  |
| 2026-W24 (6/8) | 99 | 201 | 18 | 0 | 318 |  |
| 2026-W25 (6/15) | 214 | 108 | 11 | 8 | 341 |  |
| 2026-W26 (6/22) | 219 | 97 | 53 | 25 | 394 | team record week |
| 2026-W27 (6/29) | 11 | 26 | 11 | 25 | 73 | in progress… |

▲ W26 = team record week (394 commits). Kimi joined and immediately drove a step-change in team output.

💡 In plain words: This table is the team's total commits for every week from the project's early days to now. It works like an "output curve," showing how the team grew over time, which weeks were especially busy, and how output shifted as new members joined. If the last week is marked "in progress," it simply means the week isn't over yet and the number will keep rising.

13. AI-Assisted Development (Claude Code)

Commits containing "Co-Authored-By: Claude" in the commit body indicate work done with Claude Code assistance.

| Developer | Total Commits | AI-Assisted | Human-Only | AI Rate | Observation |
| --- | --- | --- | --- | --- | --- |
| Kimi (Ryan) | 791 | 652 | 139 | 82.4% | Strong AI adoption |
| Yuan Zhu | 1372 | 1235 | 137 | 90.0% | Near-total AI collaboration |
| Honglei | 252 | 0 | 252 | 0.0% | No AI assistance — productivity gap |
| Qiang Gong | 58 | 37 | 21 | 63.8% | Strong AI adoption |

💡 In plain words: "AI-Assisted" means the change was done with help from Claude Code (our AI coding assistant) — we detect it from a signature the assistant automatically leaves in the commit. "AI Rate" = the share of this person's commits that used AI. A higher rate usually means leveraging AI to work faster. This only measures how much AI was used, not whether the work was good or bad.

Team-wide AI rate 78%. Kimi & Yuan Zhu operate at frontier AI-first velocity (90%+) — a team-wide productivity multiplier.

Honglei's 0% AI rate is a significant productivity gap. Onboarding Claude Code may resolve commit-type mislabeling and test-discipline gaps simultaneously.

14. Code Hotspot Analysis (Most-Touched Files)

Files touched most frequently across all commits — high churn indicates complexity centres, active feature areas, or cross-cutting refactoring targets.

| # | File | Touch Count | Interpretation |
| --- | --- | --- | --- |
| 1 | gantt/src/version.ts | 423 | Version bump on every frontend change — expected, not a risk |
| 2 | gantt/src/components/panes/roster-pane.tsx | 76 | Core scheduling UI — high churn expected |
| 3 | gantt/src/components/panes/pairing-pane.tsx | 70 | Core scheduling UI — high churn expected |
| 4 | gantt/src/utils/gantt-test-hook.ts | 66 | Active feature / integration area |
| 5 | docs/dev-context/LATEST.md | 58 | Active feature / integration area |
| 6 | live-server/src/index.ts | 51 | Active feature / integration area |
| 7 | CLAUDE.md | 46 | Active team standards governance |
| 8 | pbs-portal/src/features/pairing/pages/pairing-page.test.tsx | 45 | PBS single-owner hotspot — bus factor 1; knowledge transfer needed |
| 9 | gantt/src/components/panes/flight-pane.tsx | 45 | Core scheduling UI — high churn expected |
| 10 | gantt/src/components/layout/app-layout.tsx | 43 | Active feature / integration area |
| 11 | pbs-server/src/app.ts | 41 | PBS single-owner hotspot — bus factor 1; knowledge transfer needed |
| 12 | packages/contracts/pbs-pairing-bids.js | 39 | Active feature / integration area |
| 13 | gantt/src/components/gantt/renderers/roster-renderer.ts | 37 | Core scheduling UI — high churn expected |
| 14 | pbs-server/src/services/pairing-search/pairing-search-condition-builder.test.ts | 37 | PBS single-owner hotspot — bus factor 1; knowledge transfer needed |
| 15 | pbs-portal/src/features/pairing/components/pairing-right-panel.tsx | 35 | PBS single-owner hotspot — bus factor 1; knowledge transfer needed |

Touch count = number of commit events that modified the file (not lines changed). version.ts top-rank is structural noise, not risk.

💡 In plain words: "Hotspot files" are the files changed most often. The more a file is touched, the more it tends to be the busiest, most central, or most complex part of the system — worth extra attention (more tests, more people familiar with it). Note: a file like version.ts that gets a small bump on every release naturally ranks at the top, which is normal and not a risk.